PROJECT PLANNING PHASE

Planning Logic - Medical Diagnosis Center by ServiceNow Service Portal

| Date | 06 October 2026 |
| --- | --- |
| Project Name | Medical Diagnosis Center by ServiceNow Service Portal |
| Planning Model | Agile / Sprint-based planning |

Agile Planning Concepts

| Story | Task | Points |
| --- | --- | --- |
| MDC-1 | Configure Medical Test Catalog and diagnostic-test selection | 3 |
| MDC-2 | Configure Book Now and Patient Details fields | 3 |
| MDC-3 | Configure patient-detail validation and dynamic form behaviour | 3 |

Project Sprint Logic

The project is organized into four sprints that follow the implemented diagnostic journey: Medical Test Catalog & Booking → Schedule, Payment & Appointment → My Appointments, Completion & Reports → Testing, Security & Deployment.

Sprint-1 - Medical Test Catalog & Booking

| Story | Task | Points |
| --- | --- | --- |
| MDC-4 | Configure Schedule and appointment date/time handling | 5 |
| MDC-5 | Configure the Payment → Done booking stage | 5 |
| MDC-6 | Create and map the Appointment record | 3 |
| MDC-7 | Configure appointment lifecycle and status context | 2 |

Total Story Points in Sprint-1: 9

Sprint-2 - Schedule, Payment & Appointment

| Story | Task | Points |
| --- | --- | --- |
| MDC-8 | Configure My Appointments visibility and status behaviour | 3 |
| MDC-9 | Configure Appointment Completed and report-generation trigger | 3 |
| MDC-10 | Configure automatic Report creation and My Lab Reports visibility | 3 |
| MDC-11 | Validate diagnostic appointment-to-report handoff and lifecycle stages | 2 |

Total Story Points in Sprint-2: 15

Sprint-3 - My Appointments, Completion & Reports

| Story | Task | Points |
| --- | --- | --- |
| MDC-12 | Test diagnostic-test selection, patient data and mappings | 3 |
| MDC-13 | Use Flow Execution Details to debug workflow and condition failures | 2 |
| MDC-14 | Perform end-to-end booking, appointment, completion and report testing | 3 |
| MDC-15 | Perform UAT and role/security testing | 3 |
| MDC-16 | Prepare deployment / recreation documentation for a new PDI | 5 |

Total Story Points in Sprint-3: 11

Sprint-4 - Testing, Security & Deployment

| Story | Task | Points |
| --- | --- | --- |
| MDC-12 | Test catalog variable retrieval and variable-to-field mappings | 3 |
| MDC-13 | Use Flow Execution Details to debug workflow and condition failures | 2 |
| MDC-14 | Perform end-to-end appointment/approval, notification and status testing | 3 |
| MDC-15 | Perform UAT and role/security testing | 3 |
| MDC-16 | Prepare deployment / recreation documentation for a new PDI | 5 |

Total Story Points in Sprint-4: 16

Velocity Calculation

• Sprint-1 = 9 story points

• Sprint-2 = 15 story points

• Sprint-3 = 11 story points

• Sprint-4 = 16 story points

• Total Story Points = 51

• Number of Sprints = 4

• Average Velocity = Total Story Points / Number of Sprints = 51 / 4 = 12.75 story points per sprint

Planning Note: Exact historical sprint dates and individual team-member assignments were not supplied in the planning source. This document therefore focuses on sprint logic, backlog structure, story-point estimation, and velocity calculation. The story IDs are aligned to the Medical Diagnosis Center ServiceNow implementation and the current diagnostic booking-to-report workflow.