Acceptance Testing

UAT Execution & Report Submission

Medical Diagnosis Center by Service Portal (ServiceNow)
Date: 02 October 2026  |  Maximum Marks: 4 Marks

1. Purpose of Document

The purpose of this document is to summarize UAT coverage, defect status and final test-case results for the Medical Diagnosis Center by Service Portal (ServiceNow) project at release readiness. The report follows the implemented patient-facing workflow from Medical Test Catalog through diagnostic-test booking, Patient Details, Schedule, the configured Payment stage, Appointment tracking, Appointment Completed, automatic Report creation and My Lab Reports.

2. Defect Analysis

The UAT execution identified configuration and validation issues during development. The issues listed below were addressed and revalidated. Severity levels are normalized as Severity 1 = High, Severity 2 = Medium, Severity 3 = Low, and Severity 4 = Informational.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 3 | 2 | 0 | 5 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 3 | 2 | 0 | 5 |

| Bug ID | Issue | Severity | Resolution |
| --- | --- | --- | --- |
| BG-001 | Booking-stage / appointment creation validation | Medium | Booking sequence and Appointment creation were validated against the configured workflow. |
| BG-002 | Patient, diagnostic-test and schedule data mapping required correction/verification | Medium | Submitted values were verified against the resulting Appointment record. |
| BG-003 | Appointment-completion automation required execution validation | Medium | Automation execution was checked and Report creation was verified. |
| BG-004 | Portal/form visibility behaviour required adjustment | Low | Configured catalog/form behaviour was tested and adjusted. |
| BG-005 | Appointment/report lifecycle required end-to-end validation | Low | Lifecycle evidence was reviewed from booking through My Lab Reports. |

3. Test Case Analysis

The final UAT set contains twelve test cases covering the major functional areas of the current ServiceNow implementation. The documented execution passed all twelve scenarios after configuration validation and correction of the identified issues.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Catalog & Diagnostic Test Selection | 2 | 0 | 0 | 2 |
| Patient Details / Booking | 2 | 0 | 0 | 2 |
| Schedule & Appointment | 2 | 0 | 0 | 2 |
| Payment / Done | 1 | 0 | 0 | 1 |
| Appointment Completion / Report | 2 | 0 | 0 | 2 |
| Security / Role Access | 1 | 0 | 0 | 1 |
| My Lab Reports / Status | 1 | 0 | 0 | 1 |
| End-to-End Workflow | 1 | 0 | 0 | 1 |
| Totals | 12 | 0 | 0 | 12 |

| Test Case ID | Scenario | Expected Result | Final Result | Status |
| --- | --- | --- | --- | --- |
| TC-001 | Open Medical Test Catalog | Medical Test Catalog opens with configured diagnostic tests. | Catalog opened correctly and diagnostic tests were available. | Pass |
| TC-002 | Select Diagnostic Test / Book Now | Selected diagnostic test proceeds to the booking journey. | Selected test opened the Book Now journey successfully. | Pass |
| TC-003 | Validate Patient Details | Required patient details are accepted and retained. | Patient Details stage was validated with configured fields. | Pass |
| TC-004 | Validate Schedule | Configured appointment date/time selection is accepted. | Schedule selection was validated successfully. | Pass |
| TC-005 | Validate Payment / Done | Configured Payment stage completes and booking reaches Done. | Payment → Done sequence was validated; no external gateway is claimed. | Pass |
| TC-006 | Validate Appointment creation | Appointment contains expected patient, diagnostic-test and schedule context. | Appointment record was verified against submitted booking data. | Pass |
| TC-007 | Validate My Appointments | Patient can view the booked appointment and configured status. | Appointment was visible through My Appointments. | Pass |
| TC-008 | Validate Appointment Completed | Appointment reaches the configured Completed state. | Appointment completion transition was validated. | Pass |
| TC-009 | Validate Auto Create Report | Completed appointment triggers the configured Report creation. | Report record was created after the configured completion event. | Pass |
| TC-010 | Validate My Lab Reports | Authorized patient can view the available report. | Created Report was visible through My Lab Reports. | Pass |
| TC-011 | Validate role / ACL access | Access is restricted according to configured roles and ACLs. | Applicable access controls for patient/appointment/report data were verified. | Pass |
| TC-012 | Execute complete user journey | Medical Test Catalog → Select Diagnostic Test → Book Now → Patient Details → Schedule → Payment → Done → Appointment → My Appointments → Appointment Completed → Auto Create Report → Report → My Lab Reports | End-to-end patient workflow sequence was validated. | Pass |

4. Release Readiness & Open Issues

No unresolved defects from the documented UAT set remain open. The current prototype is considered ready for demonstration / academic release of the implemented scope, subject to project owner or evaluator sign-off. External laboratory/device API automation, advanced analytics, AI/ML diagnostic features and external messaging integrations remain future enhancements and are not treated as current UAT defects.

5. UAT Conclusion & Sign-off

UAT result: PASS. The implemented Medical Diagnosis Center workflow satisfied the documented acceptance scenarios after validation and correction of booking configuration, data mapping, automation execution, UI behaviour, appointment lifecycle handling, automatic report creation and My Lab Reports visibility.

| Field | Value |
| --- | --- |
| Tester Name | ____________________________ |
| Test Completion Date | ____________________________ |
| Signature | ____________________________ |
| Final UAT Status | PASS |